Highways Report – for October 15, 2020 Parish Council Meeting

Road Name Signs

Awaiting delivery and installation of signs – no progress since last meeting.

Street Lighting in Cliffsend Road

Awaiting road surface work to be done by Millwood and subsequent notification of Stage 3 Safety Audit from KCC – no progress since last meeting.

Car Park opposite the Sportsman

Concrete posts now in place.

Road Maintenance

Overgrown verge at bus stop on Sandwich still outstanding. Awaiting completion of Southern Water works.

Foads Hill Railway Crossing

Awaiting response from TDC Planning.

Highways Improvement Plan (HIP)

Awaiting response from KCC on drainage and lighting requirements for raised table at Cliffsend Road/Foads Lane/Foads Hill junction. Also awaiting response on design + cost estimate.

Requesting Parish Council approval to raise Traffic Regulation Order for double yellow lines in five locations.

Funding

Awaiting response from KCC on WW Martin issue re funding.

Southern Water

Junction of Foads Lane and Sandwich Road due to open end-October.

Sandwich Road due to open end-December.

Works through to Richborough due to be completed end-March, 2021 (tankers gone from Sportsman).

WW Martin / Cottington Road Developments

Started pouring concrete on site – delivery trucks are coming through the village (Cliffsend Road/Foads Lane/Cottington Road) instead of the agreed route from the west along Cottington Road (past the golf course entrance). Have emailed WW Martin.